## Slide 1: ITTO Projects on: Rehabilitation of Degraded Forests with Collaboration of Local Communities & Management of Forests established through Rehabilitation of Degraded Forests by Local Communities in Ghana
Dominic Blay (PhD) & Lawrence Damnyag (PhD)
Forestry Research Institute of Ghana

## Slide 2: outline
Data on the ITTO projects
Background
Main beneficiaries
Main findings (ACHIEVEMENTS)
Short comings of the project
Lessons learnt

## Slide 3: Data for the two ITTO projects
Title: Rehabilitation of Degraded Forests with Collaboration of Local Communities (Phases I)
Title: Management of Forests established through Rehabilitation of Degraded Forests by Local Communities in Ghana (Phases II)
Budget: Phase I – US$ 329,571 (ITTO) Phase II – US$ 569,665 (ITTO)
Donor Country: Japan

## Slide 4: BACKGROUND
The Ghanaian forests have significantly been reduced through over-exploitation of timber resources, unsustainable farming practices, logging and wildfires.
A total of 32% of the reserved forests and over 70% of the forests outside reserves are now known to have been degraded.
This has led to a decline of the forest quality as a timber resource and to increase soil erosion, threatening the declining state of the forest on livelihoods and associated environmental problems.
Hence ITTO supported these proposals to rehabilitate the forests in the local communities as described below.

## Slide 5: OBJECTIVES (Phase I)
Developmental (I): To arrest the decline and degradation of tropical forests in Ghana
Specific (I):
To determine the underlying causes of forest degradation and the impact of forest degradation on the lives of local communities
To determine the impact of forest degradation on the forest ecosystem and the processes of recovery after degradation in these ecosystems

## Slide 6: OBJECTIVES (Phase I)
Developmental (I): To arrest the decline and degradation of tropical forests in Ghana
Specific (I):
To determine the underlying causes of forest degradation and the impact of forest degradation on the lives of local communities
To determine the impact of forest degradation on the forest ecosystem and the processes of recovery after degradation in these ecosystems

## Slide 7
To establish, in collaboration with the local communities, demonstration plantations for rehabilitating the degraded forests using enrichment planting, block planting and the taungya system, and to strengthen the capacities of local communities in plantation establishment.
OBJECTIVES (Phase II)
Developmental: Forests established by local communities through rehabilitation of degraded forests become one of the major sources of livelihood and improving landscapes.
Specific objective: to collaboratively and sustainably manage with local communities forests established by rehabilitating degraded forests.

## Slide 8: Main BENEFICIARIES
The main beneficiaries were local communities in:
Twumkrom, Abonsrakrom, Asensu No. 1, Asensu No.2, Ntabene)in the Pamu-Berekum forest area in the Dormaa forest district.
Olantan and Ahinkwa in the Southern Scarp forest area in the Begoro forest district.
Nsugunsua and Benineta in the Afrensu-Brohoma forest area in the Offinso forest district.
Government of Ghana through the Forestry Commission.

## Slide 9: SNAPSHOTS FROM THE PROJECTS
Local communities have established about 100 ha of plantations
Community forest nursery

## Slide 10: MAIN FINDINGS (ACHIEVEMENTS)
Local communities established 240ha of plantations in the degraded areas
13 indigenous tree species which were identified by local farmers as priority species were used to rehabilitate the degraded areas.
Soil fertility of the project sites were improved.
Perceptions of communities on the underlying causes of degradation were identified.

## Slide 11
The project improved non-timber forest products (NTFPs), especially wildlife (bush meat); soil fertility leading to increased crop yields, and income; and improved stream flow.
The local communities had access to government lands for farming.
The local communities also indicated that their annual incomes have increased as a result of the sale of food crops from the plantations

## Slide 12: SHORTCOMINGS OF THE PROJECT
Despite its significant success, the project registered some shortcomings:
The issue of who becomes responsible for the maintenance of the plantations when the farmer moves to new areas was not resolved.
Likewise how the project can be sustained after ITTO funding has ceased has not yet been resolved.
Lack of technical guidance when the communities need it because the services of part-time staff of the Forest Services Division were sometimes unavailable.
Lack of documentation on the actual area planted by individual members of the communities and what their benefits from this will be.
Lack of information on the optimum planting distances for trees and food crops to ensure maximum yield of food crops and optimum growth of trees.
Lack of information on the socio-economic conditions of the participating com­munities and the impact the project is having on them.

## Slide 13: LESSONS LEARNT
The project objectives were consistent with the needs and constraints of the local communities.
Objectives, the project implementation processes, and the expected benefits were clearly explained and understood by local communities.
The local communities had a genuine interest in using their lands to produce both food crops and NTFPs; the project just provided an entry point into that dual need
Project start-up workshops are useful to ensure success of projects involving many partners, including local communities.
Such workshops provide opportunities to discuss and clarify issues, which may compromise effective participation and commitment from all actors.

## Slide 14
Pre-project baseline data on local communities (socio-economic conditions) are important to fully assess project impacts later.
The issues and arrangements to be discussed, clarified and agreed upon must include roles and responsibilities of each actor or partner, the concerns and needs of the local people who are the immediate beneficiaries, as well as benefit-sharing arrangements.

## Slide 15
Meeting some of these needs at the start of the project can stimu­late effective participation from some actors (i.e., boots and cutlasses for the local people in this case study).
Personnel supervising projects and providing technical advice should be full­time so that they will be available when farmers and other local community members need them.

## Slide 16: END OF PRESENTATION
THANK